# SUT Project Milestone Progress Report (Week:8)

🏫 University: Elsewedy University of Technology (SUT)

📅 Reporting Period: Week 1 – Week 7

🧑‍🏫 Supervisor: _ Prof. Sobh & Eng. Yara

💼 Department: _Engineering of technology (Computer Science)

📘 Project Title: _ Integrated AI Cardiac Monitoring System

🧑‍🎓 Students ID:

Hager Abdelkader(240102372)  
Sama Abdelwahab (240102714)  
Hager Abdel Naser (240103334)  
Al Shimaa Abdulhamid (240102631)  
Jana Ahmed (240103076)

# Executive Summary

UI Development: Around 95% completed; focused on patient and doctor interfaces with attention to usability and user experience.

AI & ML: Conducted research and designed early-stage models using simulated medical data.

Hardware Identification: Defined and selected the key sensors for vital signs monitoring.

Documentation: Completed the Business Model Canvas (BMC) and Business Requirements Document (BRD).

Field Visits: Conducted site visits to gather real-world requirements and improve interface design relevance.

Partnership: Prepared and sent a collaboration proposal to Siemens under the guidance of Dr. Mahmoud.

# 2. Technical Progress

| Component / Task | Planned Output | Achieved Output | % Completion | Remarks / Next Steps |
| --- | --- | --- | --- | --- |
| UI Development(Doctor and Patient ) | Design dashboard for Patient and Doctor | Completed around 95% of the Patient and Doctor interfaces, focusing on usability and user experience. | 95% | Finalize remaining UI screens and improve UX based on feedback. |
| AI & Machine Learning | Studied AI/ML concepts and try to build simple models | Studied concepts and trained basic models to apply AI in the project. | 50% | Collect more real simulated data and improve model accuracy and continue learning AI |
| Field visited hospitals | Visited hospitals to understand real-world needs and workflow | Visited hospitals and collect information to help us to understand cardiac operations and build a friendly user interfaces | 80% | Visited more hospitals and doctors to collect data and apply it in in final design |
| Partnership (Siemens) | Prepare proposal for Siemens | Proposal prepared and sent to doctor Mahmoud for follow up | 100% | Await response and plan meeting for partnership discuss |
| Hardware selection | Chose core components (Heart Rate, Temperature, Blood Pressure, and SpO₂ sensors | Choose: Heart Rate Sensor Temperature Sensor Blood Pressure Sensor SpO₂ (Oxygen Saturation) Sensor | 100% | All required sensors identified and ready for integration |

# 3. Business / Innovation Progress

| Value Proposition (What problem are you solving?) | After cardiac surgeries, patients require continuous, precise monitoring. Even a small change in vital signs can lead to severe complications. Doctors are often overloaded and cannot track every patient continuously. Our Solution: A system that collects real-time data from medical sensors (blood pressure, heart rate, temperature, oxygen saturation) and uses AI predictive analysis to detect risks early — before the patient or doctor notices the problem. |
| --- | --- |
| Target Market / Users | Hospitals with cardiac surgery and catheterization units. Private clinics providing post-surgery patient follow-up. Cardiologists and healthcare professionals. Patients who require at-home, long-term post-surgery monitoring. |
| Competitive Advantage | Personalized AI model for each patient (not a generic one). Integrates Hardware + AI + Dashboard in a single ecosystem. Performs continuous time-series analysis instead of single readings. Provides predictive alerts and risk warnings before complications arise. Future-ready for hospital system integration and data interoperability. |
| Revenue or Cost-saving Model | Monthly subscription per patient (SaaS model). Licensing for hospitals to deploy the platform internally. Integration package with Siemens Healthineers’ existing medical devices. Cost-Saving Model: Reduces emergency admissions and hospital readmissions. Decreases unnecessary in-person follow-up visits. Minimizes hospital stay durations and operational costs. |
| Updated Business Model Canvas? (Attach) | Not change it |

# 4. Prototype Development Status

| Type (Software/Hardware, etc.) | Hardware |
| --- | --- |
| Description | Chose core components (Heart Rate, Temperature, Blood Pressure, and SpO₂ sensors |
| Challenges Encountered | No challenges ,All required sensors identified and ready for integration |
| Planned Completion Date | Expected to be completed by the end of Semester 1 |
| Type (Software/Hardware, etc.) | UI design(software) |
| Description | Completed around 85% of UI design for Patient and Doctor interfaces, focusing on usability and user experience. |
| Challenges Encountered | Lack of real data from users to build a suitable interfaces for them |
| Planned Completion Date | Expected to be completed by the end of November 2025 |

# 5. Team Performance and Learning

Each team member contributed effectively to the project according to her assigned role

| Team Member | Role | Contribution | Attendance | Notes |
| --- | --- | --- | --- | --- |
| Hager Abdelkader | Responsible for designing and developing the patient UI, focusing on usability and clear data visualization. And prepared BRD | She completed all the tasks assigned to her |  |  |
| Sama Abdelwahab | Worked on the doctor UI, ensuring that medical data is presented in a practical and user-friendly way. Determined the hardware components | She did everything assigned to her |  |  |
| Hager Abdelnaser | Managed the project updates, documentation tracking, and coordination between the technical and research parts. | She did everything assigned to her |  |  |
| Jana Ahmed | prepared the project proposal and collect data about partnership | She prepared all tasks assigned to her |  |  |
| Al Shimaa Abdulhamed | prepared the Business model canvas | She prepared the BMC |  |  |

# 6. Challenges and Risks

| Challenge | Impact | Mitigation Action |
| --- | --- | --- |

# 7. Support Needed

Describe specific support required from supervisors, innovation center, or university management.

# 8. Summary of Next 4-Week Plan

| Goal | Description | Expected Completion Date |
| --- | --- | --- |
| Ensure the hardware is fully functional and ready for integration with the software | Assemble and configure hardware components required for the project, ensuring they are fully functional and ready for integration with the software. | By the end of the semester1 |
| Have the dataset ready for model training and testing | Identify and obtain the necessary dataset to train the project’s models effectively. | End of Week 9 |
| Have a fully designed100% and ready-to-use interface for testing and implementation. | Design the complete User Interface (UI) and User Experience (UX) for the application, covering both the doctor and patient side | End of Week 9 |
| Ensure all backend services are fully implemented and integrated with the UI/UX. | Develop the backend system including all required functionalities, databases, and APIs to support the application | By the end of the semester1 |

# 9. Attachments

☑ Updated Gantt chart or project plan
☑ Photos, screenshots, or prototype evidence
☑ Updated business model

# 10. Supervisor Review

| Criteria | Rating (1–5) | Comments |
| --- | --- | --- |
| Progress Consistency |  |  |
| Innovation Effort |  |  |
| Technical Depth |  |  |
| Team Collaboration |  |  |

🖊️ Supervisor Signature: _________________________

📅 Date: _________________________